Vertical slice

Smallest playable version

Movement: 8-direction WASD movement + Dash (with cooldown).

Core Combat: A single base-model weapon that fires bullets and generates "Heat."

Heat Mechanic: Overheat triggers a jam; R-key triggers a "Purge Blast" (AOE knockback).

Enemy AI: A basic "Chaser" enemy that detects player proximity and follows.

Loop: Player kills enemies -> drops "Scraps" -> auto-collects scraps as armor -> survive until room clear.

Core systems

The unity systems/scripts needed first

Weapon Management System: An Abstract Weapon class using ScriptableObject to define stats (FireRate, HeatPerShot, BulletPrefab).

Modular Slot System: A container script on the Weapon GameObject that holds 3 ScriptableObject references (Core, Ammo, Stock).

Heat Controller: A component on the player tracking a float currentHeat, providing IncreaseHeat() and Purge() methods.

Object Pooling: A generic PoolManager to handle bullets and enemy spawns (avoiding Instantiate/Destroy at runtime).

State Machine: A basic FSM for the Player (Idle, Moving, Shooting, Overheated, Purging).

Github status

Repo link/repo not yet created/ setup plan

Repo Link: [https://github.com/LiLin-Zhu-Game/LiLin-Zhu-GAME.git]

Setup Plan:

Initialize repository with Unity-specific .gitignore (Crucial!).

Set up LFS (Large File Storage) for textures/audio (prevents repo bloat).

Create folder structure: /Assets/Scripts/, /Assets/Prefabs/, /Assets/ScriptableObjects/, /Assets/Sprites/.

First commit: Basic Player movement and Camera follow.

Biggest risk

Risk: "Scope Creep": The modular weapon system sounds simple but can become a programming nightmare if you try to make every combination work perfectly on day one.

Mitigation Strategy:

"Hard-code first, generalize later": Don't try to make a universal dynamic weapon system immediately. Start by coding three distinct, hard-coded weapons first, then use those to extract the shared "Modular" logic. This prevents getting stuck in "Architecture Hell" before the game is even playable.

The unity form:2D

What my game is

Gear Scavenger is a 2D top-down roguelite shooter set in a decaying mechanical wasteland. The game emphasizes tactical combat and real-time gear customization, where the player must dismantle defeated mechanical enemies to scavenge parts and upgrade their weapon mid-combat.

What the player does

The player takes on the role of a scavenger navigating a shifting, procedurally reconstructed mechanical ruin. The primary goal is to survive waves of hostile autonomous machines, collect scrap materials to maintain armor, and strategically swap out weapon modules—such as firing cores, ammunition types, and ballistic modifiers—to counter increasingly difficult bosses.

What the player does repeatedly

The core gameplay loop centers on a high-stakes rhythm:

1. Engage & Overheat: Navigate through rooms, clearing threats while managing a weapon heat gauge.

2. Purge: Strategically release built-up heat to trigger an AOE blast, which provides defensive knockback and crowd control.

3. Scavenge: Collect scrap parts dropped by enemies to repair armor and acquire new weapon components.

4. Adapt: Real-time modification of the weapon loadout to counter the specific enemy types encountered in the next room.

What I will build as my vertical slice

The vertical slice will be a self-contained 5-minute gameplay demo that represents the finished game's mechanics and polish. It will include:

A Single Biome: Three interconnected mechanical rooms using final-tier assets (tilesets, lighting, and ambient audio).

Core Systems: The full modular weapon assembly system and the "Heat-to-Purge" combat mechanic.

Combat Diversity: Three distinct enemy archetypes (a melee-rusher, a ranged-drone, and a support-unit that buffs others).

Boss Encounter: A final confrontation designed to stress-test the weapon swapping and heat management systems.

Polished Loop: A complete entry-to-exit flow that demonstrates the satisfaction of scavenging parts and upgrading gear on the fly.

Must-have

These are the bottom-line requirements for game operation, including basic character movement, shooting logic, heat and heat dissipation systems, and enemy collision judgment. The game cannot be operated at all without these functions.

Should-have

These features directly determine the overall quality of the game, such as enemy AI pathfinding, simple generation of level rooms, and basic UIs like health bars and heat bars. They turn a merely functional prototype into a complete playable game.

Could-have

These are value-added optimizations, including advanced particle effects, screen shake feedback, and sophisticated weapon module assembly interfaces. Development of these will only be considered when the core gameplay is fully stable and sufficient development time is available.

Cut first

These are the priority-to-abandon contents for project progress control, covering multi-phase complex bosses, online multiplayer mode, cutscenes and puzzle elements. Once the project falls behind schedule, these functions must be cut off first to ensure the on-time delivery of a playable demo.